Amity School of Engineering & Technology, AUUP, Noida

Internship-I

WEEKLY PROGRESS REPORT (WPR)

For the week commencing on: 08/06/2026-14/06/2026

Student Name: Samay Kumar

Enrollment Number: A2305325001

Program: B.Tech – Information Technology

Faculty Guide’s Name: Ms. Veenu Singh

Project/Internship Title: Centralized vs Peer-to-Peer Open-Source VPN Architectures in Linux Environments

TARGETS SET FOR THE WEEK:

- Conduct in-depth literature review on centralized and peer-to-peer mesh VPN architectures using academic papers and technical documentation.

- Study WireGuard kernel module internals, the Noise Protocol key exchange mechanism, and cryptographic primitives (ChaCha20-Poly1305, Curve25519, BLAKE2s).

- Study Headscale control server architecture, its replication of the Tailscale coordination plane, and the DERP relay mechanism for NAT traversal.

- Begin provisioning Ubuntu 22.04 LTS cloud VMs and installing WireGuard and Headscale software packages in preparation for Week 3 deployment.

ACHIEVEMENTS FOR THE WEEK:

- Completed structured literature review covering WireGuard (Donenfeld, NDSS 2017), Tailscale engineering blog, and Headscale GitHub documentation, establishing theoretical grounding for the comparative study.

- Studied WireGuard’s cryptographic design: understood the Noise_IKpsk2 handshake, Curve25519 key exchange, ChaCha20-Poly1305 authenticated encryption, and BLAKE2s hashing.

- Analysed Headscale’s control-plane architecture: understood node key registration, TLS certificate management, and DERP relay selection for NAT traversal.

- Provisioned two Ubuntu 22.04 LTS cloud VMs, installed the WireGuard kernel module and wireguard-tools, and verified tunnel interface creation using ip link and wg show.

- Compared trust models: WireGuard uses static pre-shared public keys with no central authority, while Headscale adds a centralized control plane for key distribution but retains direct peer-to-peer encrypted tunnels.

FUTURE WORK PLANS:

- Complete VM provisioning and deploy Headscale on a dedicated control-plane VM; register peer nodes as Tailscale clients against the self-hosted Headscale server.

- Configure WireGuard in hub-and-spoke mode: generate key pairs, write wg0.conf files, define allowed IPs, and verify end-to-end encrypted tunnel establishment.

- Run initial connectivity validation tests (ping, wg show, ip route) on both VPN setups to confirm tunnel establishment, DNS resolution, and correct packet routing before benchmarking.

- Begin Node.js backend (Express + Socket.IO) for the real-time monitoring dashboard, defining API endpoints and data structures for streaming live benchmark metrics to the React frontend.

| Student Signature: Samay Kumar |  | Faculty Guide Signature: Dr. Veenu Singh |
| --- | --- | --- |