Amity School of Engineering & Technology, AUUP, Noida

Internship-I

WEEKLY PROGRESS REPORT (WPR)

For the week commencing on: 22/06/2026-28/06/2026

Student Name: Samay Kumar

Enrollment Number: A2305325001

Program: B.Tech – Information Technology

Faculty Guide’s Name: Dr. Veenu Singh

Project/Internship Title: Centralized vs Peer-to-Peer Open-Source VPN Architectures in Linux Environments

TARGETS SET FOR THE WEEK:

- Complete deployment, configuration, and validation of the WireGuard and Headscale VPN environments.

- Develop the backend service for benchmark data collection, storage, and REST API integration.

- Design and implement a web-based dashboard for visualization of benchmark metrics.

- Integrate the frontend with the backend to enable real-time retrieval and presentation of benchmark information.

- Develop the automation framework for VPN switching and benchmark execution in preparation for performance evaluation.

ACHIEVEMENTS FOR THE WEEK:

- Successfully completed the deployment, configuration, and validation of both WireGuard and Headscale VPN environments, ensuring reliable connectivity across the benchmarking infrastructure.

- Designed and implemented a Node.js backend with persistent database support for storing benchmark metrics and exposing RESTful APIs.

- Developed a React-based dashboard and completed its integration with the backend, enabling visualization of benchmark data through a unified interface.

- Finalized the benchmark data model to capture key performance indicators, including latency, throughput, packet loss, CPU utilization, memory utilization, and connection establishment time.

- Developed the core automation framework for VPN switching and benchmark execution, establishing the workflow required for automated comparative testing.

- Consolidated the project architecture by integrating the VPN infrastructure, backend services, database, dashboard, and automation components into a unified benchmarking platform.

FUTURE WORK PLANS:

- Complete validation and refinement of the VPN switching and benchmark automation workflow.

- Execute comparative benchmark experiments for WireGuard and Headscale under standardized test conditions.

- Collect, validate, and analyze benchmark data to evaluate the performance characteristics of both VPN architectures.

- Generate comparative visualizations and summarize the experimental findings.

- Finalize the project documentation, GitHub repository, and internship report for submission.

| Student Signature: Samay Kumar |  | Faculty Guide Signature: Dr. Veenu Singh |
| --- | --- | --- |